YAMIFORGE

Product Requirements & Build Plan

Train. Track. Forge.

A phased plan for an AI-assisted fitness and workout tracking application

Working specification • Version 1.0 • October 2026

# 1. Product Vision

YamiForge is a modern, responsive fitness application that helps users choose a training goal, understand different training styles, build a suitable workout split, learn correct exercise technique, track completed workouts, and eventually create AI-assisted anime-themed workout artwork.

## Product principles

Training categories, weekly splits, exercise instructions, workout prescriptions, and workout history must be distinct concepts.

Make the first version useful without requiring an AI service or backend.

Use a polished dark interface with restrained purple accents, clear typography, responsive layouts, and purposeful animations.

Keep fitness data and recommendations understandable; do not present generated content as professional medical advice.

Build incrementally with testable features and a stable release branch.

# 2. Target Platforms and Technology

| Area | Initial direction |
| --- | --- |
| Frontend | Angular standalone components; TypeScript; SCSS; responsive layouts. |
| Rendering | SSR was enabled when the Angular project was created. Decide page-by-page whether SSR is needed. |
| State and data | Begin with Angular services, signals, and RxJS where appropriate; introduce a larger state library only if complexity justifies it. |
| Backend (later phase) | Node.js + Express REST API. |
| Database (later phase) | Choose after defining user, workout, exercise, and progress data requirements. |
| Authentication (later phase) | Secure sign-in and authorization; evaluate session/JWT approach before implementation. |
| Testing | Unit/component tests and end-to-end checks; evaluate Jest compatibility with the selected Angular setup. |
| CI/CD | GitHub Actions for install, lint/build, tests, and deployment checks. |
| AI integration (later phase) | Image generation behind a backend service; never expose provider API keys in browser code. |

# 3. Core Training Concepts

A training style describes the primary approach or objective. A workout split is the calendar-like method used to distribute training across the week. A split should not be presented as a separate training style.

## 3.1 Comparing the core styles

| Workout Type | Primary Resistance Source | Main Benefit | Ideal For... |
| --- | --- | --- | --- |
| Strength Training | Weights / Machines | Pure force production | Getting stronger, dense bones |
| Bodybuilding | Free weights / Cables | Muscle size & symmetry | Visual physique changes |
| Calisthenics | Gravity & Bodyweight | Relative strength & control | Athletic mastery of your body |
| Powerlifting | Heavy Barbells | Maximum 1-rep lift power | Mastering squat/bench/deadlift |
| Olympic Lifting | Barbells | Explosive speed & power | Athletes wanting quickness |
| HIIT / Conditioning | Mixed (Body/Weights) | Cardio fitness & fat burn | Cardiovascular endurance, stamina |
| Functional / CrossFit | Varied Tools | Well-rounded readiness | Overall physical fitness |
| Pilates / Yoga | Mat / Springs / Body | Core strength & flexibility | Joint longevity, posture, recovery |

## 3.2 Workout split options

| Split | Common use | Why users may choose it |
| --- | --- | --- |
| Push / Pull / Legs (PPL) | Strength & bodybuilding | Balances movement patterns and supports muscle growth. |
| Upper / Lower | Strength training | Alternates upper and lower body and can allow frequent compound-lift practice. |
| Partnered Muscle Groups | Bodybuilding | Pairs muscles, e.g. Chest/Triceps and Back/Biceps. |
| Single Muscle Group / Bro Split | Bodybuilding | Focuses a session on one muscle group, e.g. chest, back, or legs. |
| Arms / Upper-Body Focus | Bodybuilding | Adds emphasis to arms or upper-body appearance. |

## 3.3 Example setup flow

Training category: Bodybuilding

Goal: Muscle gain

Workout split: Push / Pull / Legs

Training frequency: 6 days per week

Generate or configure a plan, with exercises, sets, reps, rest periods, and recovery days.

# 4. Exercise Library

The Exercise Library is a core feature. It explains how to perform each exercise and what it trains. It is separate from the workout plan and workout tracker.

## 4.1 Exercise detail page

Exercise name and demonstration: short video, animation, or sequence of images.

Primary and secondary muscles, with a clear muscle map where available.

Required equipment and difficulty level: beginner, intermediate, or advanced.

Step-by-step technique instructions and breathing guidance.

Common mistakes, safety notes, and exercise alternatives.

Sets, reps, and rest should be prescribed by the workout plan rather than hard-coded into the exercise definition.

Tracking controls should record the user's completed sets, reps, and load.

## 4.2 Example: Barbell Bench Press

| Field | Example content |
| --- | --- |
| Target | Chest |
| Primary muscles | Pectoralis major |
| Secondary muscles | Triceps and anterior deltoids |
| Equipment | Barbell and flat bench |
| Difficulty | Intermediate |
| Technique | Lie on the bench with eyes approximately beneath the bar; plant feet; stabilize upper back; use a comfortable grip; lower the bar under control toward the mid-to-lower chest; keep wrists stable; press upward smoothly. |
| Common mistakes | Bouncing the bar, excessive wrist bend, painful grip or elbow position, and lifting heavy without appropriate safety equipment. |
| Safety | Use a spotter or correctly positioned safety arms when benching alone. Stop if movement causes pain. |

## 4.3 Initial data model

export interface Exercise {
  id: string;
  name: string;
  category: string;
  primaryMuscles: string[];
  secondaryMuscles: string[];
  equipment: string[];
  difficulty: 'beginner' | 'intermediate' | 'advanced';
  instructions: string[];
  commonMistakes: string[];
  mediaUrl?: string;
}

# 5. Workout Planning and Tracking

## 5.1 Workout plan builder

Let users select training style, goal, experience level, available equipment, weekly frequency, and preferred split.

Allow users to view and adjust the proposed weekly schedule before saving.

Support exercise ordering, sets, rep ranges, rest time, and optional notes.

Include rest/recovery days and avoid implying every user should train six or seven days per week.

Make generated plans editable and explain that plans are general fitness guidance, not medical advice.

## 5.2 Workout tracker

Mark exercises and individual sets as complete.

Record load/weight, reps, completion status, and optional notes.

Show workout duration and a history of completed sessions.

Later provide progress charts, personal records, consistency indicators, and exercise history.

## 5.3 Keep the concepts separate

| Feature | Responsibility |
| --- | --- |
| Exercise Library | Explains how to perform an exercise and which muscles it targets. |
| Workout Plan | Specifies when an exercise is used and its sets, reps, and rest. |
| Workout Tracker | Records what the user actually completed. |
| Progress Dashboard | Summarizes history and progress over time. |

# 6. AI Anime Workout Poster Generator

A planned differentiating feature: users can select a workout split and choose an anime character or upload a reference image, then create a themed workout poster. Character use and reference-image processing must respect the chosen image provider's policies and applicable rights.

## 6.1 Proposed user flow

Choose a workout split or a specific workout day.

Choose a character/theme or upload a reference image.

Select a visual style, color palette, and poster format.

Generate the artwork.

Render workout text—exercise names, sets, reps, and day title—in a separate UI/text layer for accuracy.

Preview, regenerate, save, or share the finished poster.

## 6.2 Possible modes

| Mode | Description | Priority |
| --- | --- | --- |
| Anime workout poster | Character artwork alongside the workout split and exercise details. | First AI visual feature |
| Exercise demonstration artwork | Character-inspired visual for an individual exercise; must not replace reliable technique guidance. | Later phase |
| Exercise media | Use licensed/original demonstrations and muscle maps in the Exercise Library. | Core feature; separate from AI posters |

Implementation note: generate or obtain artwork separately from the workout typography. Keep prompts, API credentials, moderation, and provider calls on the server side once the backend exists. Start with a mock poster flow if needed.

# 7. UI/UX Requirements

Modern, polished, anime-inspired visual identity; dark theme with restrained purple accents.

Responsive layouts for mobile, tablet, and desktop.

Clear navigation for Dashboard, Workout Plans, Exercise Library, Workout Tracking, Progress, and Settings.

Useful loading, empty, error, and success states.

Accessible contrast, keyboard focus, labels, and touch-friendly controls.

Animations should be purposeful and lightweight, not distract from workout tasks.

Keep poster text legible and editable independently of the generated artwork.

# 8. Suggested Application Areas

| Area | Initial responsibilities |
| --- | --- |
| Dashboard | Today's plan, quick-start workout, recent activity, and progress summary. |
| Training Setup | Goal, training style, experience, schedule, and split selection. |
| Workout Plans | Weekly calendar and editable workout-day details. |
| Exercise Library | Search/filter exercises and open technique detail pages. |
| Active Workout | Log sets, reps, load, rest, and completion. |
| Progress | Workout history and later charts/records. |
| Anime Poster Studio | Choose a split/theme, generate artwork, preview and save/share. |
| Settings | Profile and later preferences, units, and account controls. |

# 9. Architecture and Code Quality

Use standalone Angular components and route-based lazy loading for major feature areas.

Keep feature code organized by domain (dashboard, plans, exercises, tracking, progress, poster studio).

Use reusable UI components and typed interfaces; keep data access separate from presentation.

Begin with local/mock data and services; later replace implementations with API-backed services.

Use environment configuration for non-secret settings; keep private API keys on the server.

Add tests as each feature is implemented; check build, lint, and test results before merging.

Decide which routes need SSR and ensure browser-only APIs are guarded where required.

# 10. Git Workflow and Delivery

Intended workflow: use main for active development and master as the stable release branch, as requested. Before changing branch names or merging, verify the repository's actual current branch and remote state.

Create small, feature-focused commits.

Run build and relevant tests locally.

Open a pull request or review changes before promoting them to the stable branch.

Use GitHub Actions to automate checks; only deploy after required checks pass.

Document setup commands, environment variables, and release steps in the repository.

# 11. Phased Implementation Roadmap

| Phase | Scope | Definition of done |
| --- | --- | --- |
| 0 — Foundation | Confirm requirements, navigation, design tokens, folder structure, and repository branches. | App builds; baseline routes and responsive shell are in place. |
| 1 — UI shell | Dashboard layout, navigation, theme, responsive behavior, reusable components. | Core screens are navigable with polished loading/empty states. |
| 2 — Training setup | Goals, training categories, split selection, weekly schedule using mock data. | User can configure and view a sample plan. |
| 3 — Exercise Library | Exercise list, search/filter, detail pages, instructions, muscles, equipment, media placeholders. | User can find an exercise and understand its technique and target muscles. |
| 4 — Workout tracking | Active workout, set logging, completion, history with local/mock persistence. | User can complete a session and review recorded results. |
| 5 — Backend and accounts | Express API, database selection, authentication, persistence, validation. | Core plans and tracking data persist securely per user. |
| 6 — Progress and tests | Progress summaries/charts, broader test coverage, CI checks. | Quality gates run automatically and core flows are tested. |
| 7 — AI poster studio | Theme/character selection, image generation integration, poster text overlay, save/share. | A poster can be generated or mocked, previewed, and saved/shared. |
| 8 — Deployment | Production configuration, CI/CD deployment, monitoring and documentation. | Release can be deployed reproducibly with checks passing. |

# 12. Open Decisions

Which database to use when the backend phase begins.

Which authentication method and account providers to support.

Whether the first release needs user profiles, cloud sync, and offline workout logging.

Which image-generation provider to use, its cost limits, and whether uploaded reference images are stored or processed temporarily.

Which exercise videos/animations and muscle-map assets can be licensed or created.

Which units to support by default (kg/lb) and any localization requirements.

Exact deployment target and domain.

# 13. Acceptance Criteria for the First Useful Release

Users can navigate a responsive YamiForge interface on mobile and desktop.

Users can understand the difference between training styles and workout splits.

Users can select a training goal and split and view an editable sample weekly plan.

Users can browse an Exercise Library and open detailed exercise instructions.

Users can log a basic workout and review a session history using mock/local data.

The app builds successfully and has tests for its most important flows.

AI image generation is optional and does not block core workout features.

# Appendix A — Example Feature Flow

Dashboard → Set goal → Select Bodybuilding → Choose Muscle Gain → Select Push/Pull/Legs → Choose training frequency → Review weekly plan → Open Bench Press in Exercise Library → Review muscles and technique → Start workout → Log sets/reps/load → Finish session → Review history → Optionally create an anime-themed workout poster.

# Appendix B — Product Scope Guardrails

Do not mix training style, split, individual exercise, and workout session into one data model.

Do not rely on AI-generated text inside images for accurate exercise names, sets, or reps.

Do not expose image provider credentials in Angular code.

Do not use unlicensed media or assume every named character can be used without restrictions.

Do not delay the core exercise library and tracker while implementing advanced AI features.